# Way of Working

1. Introduction

This document describes our way of working.

1. Sprinter/Projectplanning

Starting with dividing the work in smaller sections and assign roles.

Creating backlog.

At start setting a timeframe for the work to be done and next meeting.

1. Code review

All code should be review before merge.

Code review is done by a different person than author of code.

Leave a review comment when done. Ex “Code review commit xx OK”

If owner and reviewer is not agreed, then the team review together. Scrum Master Jonas has the final vote.

1. Definition of done

A section is done when:

* When the code is working
* In accordance to clients (Peters) request
* Is review and approved
* Committed to dev-branch

1. Git

Clean and readable structure of repositories and branches.

All work is done in branches.

1. Create branch from main
2. Write code
3. Commit code on same branch
4. Code review
5. Merge to main
6. Delete branch